# AI Study Buddy API

# TOPIC 4: PROJECT PLANNING PHASE

| DATE | 28-09-2026 |
| --- | --- |
| TEAM ID | SWTID-2026-5650 |
| PROJECT NAME | STUDY BUDDY API |
| MAXIMUM MARKS | 4 MARKS |
| TEAM LEADER | AARTHEE C |
| EMAIL ID | sac2427bca5245@collegechennai.com |
| TEAM MEMBER | AMALA J |
| EMAIL ID | sac2427bca5698@ssacollegechennai.com |
| TEAM MEMBER | ANISH MALIKA A |
| EMAIL ID | sac2427bca5265@ssacollegechennai.com |
| TEAM MEMBER | ASMA BEGUM I |
| EMAIL ID | sac2427bca5212@ssacollegechennai.com |

## 4.1 Introduction

The project planning phase is an important stage in the development of the AI Study Buddy API. This phase focuses on organizing the activities, resources, time, and responsibilities required to complete the project successfully.

Project planning provides a systematic approach to software development. It helps identify the tasks that must be completed, the order in which they should be performed, and the resources needed for each activity.

The AI Study Buddy API is designed to provide AI-based academic assistance to students. The development of this system involves several activities, including requirement analysis, system design, API development, AI integration, testing, documentation, and demonstration.

Without proper planning, the development process may become disorganized, and important activities may be delayed or overlooked. Therefore, a suitable project plan is necessary to ensure that all stages are completed in an organized manner.

The planning phase also helps identify possible risks, technical challenges, and limitations that may affect the project. By considering these factors in advance, the development team can prepare suitable solutions and improve the overall project workflow.

The main objective of this phase is to prepare a clear roadmap for implementing the AI Study Buddy API within the available time and resources.

## 4.2 Objectives of Project Planning

The main objective of project planning is to organize the development activities and ensure that the project progresses according to its requirements.

The specific objectives are explained below.

### 4.2.1 To Define Project Activities

The first objective is to identify all the activities required to develop the AI Study Buddy API.

These activities include requirement collection, system design, technology selection, API development, AI service integration, testing, and documentation.

Identifying these activities helps developers understand the complete development process.

### 4.2.2 To Allocate Resources

Project planning identifies the resources required for development.

These resources may include computers, software tools, programming frameworks, internet connectivity, AI service access, and development time.

Proper resource allocation helps ensure that the required tools are available when needed.

### 4.2.3 To Prepare a Project Schedule

A project schedule defines the estimated time required for completing each development activity.

It helps organize the work into manageable stages and track the progress of the project.

The schedule also provides sufficient time for testing and correcting errors before the final demonstration.

### 4.2.4 To Identify Risks

The planning phase helps identify possible problems that may occur during development.

These may include internet connectivity issues, AI service limitations, programming errors, and delays in completing project tasks.

Identifying risks in advance helps prepare suitable preventive and corrective measures.

### 4.2.5 To Ensure Project Completion

The final objective is to complete the project according to its defined scope and requirements.

A structured plan helps ensure that all important activities are considered and that the project is ready for demonstration.

## 4.3 Project Scope Planning

Project scope planning defines the functions and activities included in the AI Study Buddy API project.

The scope identifies what the proposed system is expected to achieve and establishes the boundaries of development.

The initial scope focuses on developing an API that provides academic assistance through an AI service.

### 4.3.1 Features Included in the Project

The proposed project includes the following features:

- Accepting academic questions from students.

- Processing user queries through an AI service.

- Generating explanations for academic topics.

- Supporting study summaries and notes.

- Returning responses in a structured format.

- Handling invalid requests and service errors.

These functions form the main scope of the initial implementation.

### 4.3.2 Features Outside the Initial Scope

Some advanced features may require additional time, resources, or infrastructure.

The following functions may be considered future enhancements:

- Advanced student performance analysis.

- Personalized learning plans based on student progress.

- Integration with institutional learning management systems.

- Large-scale student account management.

- Advanced educational analytics and reporting.

Defining the scope helps prevent unnecessary complexity during the initial development stage.

## 4.4 Project Work Breakdown Structure

A Work Breakdown Structure (WBS) is a method of dividing a project into smaller tasks.

It helps organize the work and makes it easier to assign responsibilities and monitor progress.

The AI Study Buddy API project can be divided into the following major tasks.

AI Study Buddy API Project

1. Requirement Analysis

Identify user and system requirements

2. System Design

Prepare architecture and API structure

3. Development

Build API and integrate AI service

4. Testing

Verify functions and correct errors

5. Documentation

Prepare project report

6. Demonstration

Present the working system

Figure 4.1: Work breakdown structure of AI Study Buddy API.

Each task represents an important part of the project.

The tasks can be completed sequentially, while certain activities, such as documentation and testing preparation, may continue throughout development.

## 4.5 Project Scheduling

Project scheduling involves estimating the time required for completing each task.

A schedule helps organize the development process and provides a method for monitoring project progress.

The following is a sample schedule for the AI Study Buddy API project. The actual duration can be adjusted according to the college submission deadline and available working hours.

| Activity | Estimated duration |
| --- | --- |
| Requirement Analysis | 3 days |
| Project Design | 3 days |
| Project Planning | 2 days |
| Project Development | 7 days |
| Project Testing | 4 days |
| Project Documentation | 4 days |
| Project Demonstration Preparation | 2 days |

The schedule provides an estimated total of 25 working days when the activities are completed one after another.

Some tasks may overlap, depending on the project requirements and available resources.

### 4.5.1 Importance of Scheduling

Scheduling helps ensure that adequate time is provided for each activity.

It allows the team to identify important deadlines and complete the work in a systematic manner.

A proper schedule also helps avoid spending too much time on one stage while neglecting other important activities.

### 4.5.2 Monitoring Project Progress

Project progress can be monitored by comparing completed activities with the planned schedule.

If a task takes longer than expected, the schedule may be adjusted to accommodate the delay.

Progress monitoring helps ensure that the final project remains aligned with its submission deadline.

## 4.6 Resource Planning

Resource planning identifies the resources required to complete the project.

The AI Study Buddy API requires hardware, software, internet connectivity, development tools, and access to an AI service.

### 4.6.1 Hardware Resources

The project requires a computer or laptop capable of running the development environment.

The computer is used for writing source code, running the API server, testing requests, and preparing documentation.

Sufficient memory and storage are required to support the selected software tools.

### 4.6.2 Software Resources

The software resources may include:

- Python or JavaScript.

- Flask, FastAPI, or Express.js.

- A code editor or integrated development environment.

- An API testing tool.

- An AI model or external AI service.

The selected software should be compatible with the operating system and project requirements.

### 4.6.3 Internet Resources

Internet connectivity may be required for installing software packages and communicating with the AI service.

The availability of the internet can affect development, testing, and demonstration.

An alternative demonstration plan should be considered in case the external service becomes temporarily unavailable.

### 4.6.4 Human Resources

The project requires individuals who can perform activities such as requirement analysis, programming, testing, and documentation.

In a student project, these responsibilities may be divided among team members or completed by an individual, depending on the project arrangement.

Proper coordination helps ensure that the work is completed efficiently.

## 4.7 Team and Responsibility Planning

Responsibility planning identifies who will perform each project activity.

In a team-based project, assigning responsibilities helps avoid confusion and ensures that all important tasks are covered.

The following responsibilities may be assigned according to the team's structure.

| Role | Main responsibility |
| --- | --- |
| Project Coordinator | Monitors progress and coordinates activities. |
| Requirement Analyst | Identifies and documents project requirements. |
| Developer | Implements the API and AI integration. |
| Tester | Tests the API and reports errors. |
| Documentation Member | Prepares the project report and supporting materials. |

These roles are illustrative. A team member may perform more than one responsibility, especially in a small academic project.

Regular communication among team members helps resolve problems and maintain consistent progress.

## 4.8 Risk Management Planning

Risk management involves identifying possible problems and preparing suitable measures to reduce their impact.

The AI Study Buddy API may face technical and operational risks during development.

### 4.8.1 AI Service Failure

The external AI service may become temporarily unavailable or fail to return a response.

This can interrupt the API's normal operation.

A suitable error handling mechanism should be included to inform the user when the service cannot be accessed.

### 4.8.2 Internet Connectivity Problems

The project may require internet access for communication with the AI service.

If the connection becomes unavailable, requests may fail.

Testing should include appropriate handling of connection failures.

### 4.8.3 API Key and Access Problems

The selected AI service may require authentication credentials.

Incorrect or expired credentials may prevent the API from accessing the service.

The project should include a suitable method for securely storing and managing credentials.

### 4.8.4 Development Delays

Unexpected programming errors or integration problems may increase development time.

The project schedule should include sufficient time for testing and corrections.

Regular progress monitoring can help identify delays early.

### 4.8.5 Inaccurate AI Responses

AI-generated responses may occasionally contain incorrect or incomplete information.

The system should be treated as an additional educational resource, and important academic information should be verified using reliable sources.

## 4.9 Budget and Cost Planning

Budget planning estimates the possible expenses associated with developing and demonstrating the project.

The AI Study Buddy API can use free development frameworks and open-source tools to reduce costs.

However, some external AI services may require payment depending on the selected provider, usage volume, and available free-tier limits.

The major cost considerations include:

- Internet access.

- AI service usage.

- Hosting or server expenses, if required.

- Optional software or development services.

The project cost depends on the selected tools and implementation method.

Using a locally available development environment and free tools may reduce the overall development expense.

## 4.10 Quality Planning

Quality planning identifies the standards and practices required to ensure that the system works according to its requirements.

The AI Study Buddy API should be developed with attention to correctness, usability, reliability, and maintainability.

The following quality measures are considered.

### 4.10.1 Functional Quality

The API should perform the functions defined in the requirement analysis phase.

Valid academic queries should be processed, and suitable responses should be returned.

### 4.10.2 Response Quality

The system should present AI-generated responses in a readable and relevant format.

The content should be reviewed during testing to identify issues with response formatting or request processing.

### 4.10.3 Reliability Quality

The API should handle expected requests and errors consistently.

Suitable validation and error handling help improve reliability.

### 4.10.4 Documentation Quality

The project report should clearly explain the objectives, requirements, design, implementation, testing, and demonstration.

Proper documentation supports project evaluation and future maintenance.

## 4.11 Expected Outcome of Project Planning

The expected outcome of the project planning phase is a structured development roadmap for the AI Study Buddy API.

The project team should have a clear understanding of the required activities, estimated schedule, resources, responsibilities, and possible risks.

The major outcomes include:

- Preparation of a work breakdown structure.

- Identification of project tasks and responsibilities.

- Preparation of an estimated project schedule.

- Identification of hardware and software resources.

- Risk management and cost planning.

- Establishment of quality objectives.

These outcomes provide a practical foundation for the development phase.

## 4.12 Conclusion

The project planning phase provides a systematic approach to developing the AI Study Buddy API.

It organizes the activities, identifies the resources, estimates the time required, and considers the risks that may affect implementation.

Proper planning helps the development team work efficiently and complete the project according to its defined scope.

The planning phase also supports quality management, progress monitoring, and coordination among team members.

The next stage is the project development phase, where the planned system is implemented using the selected programming language, framework, and AI service.